## Slide 1: DKomplex: DKODE- Intelligent Pricing Forecast Model
Team Members
Chika Starks, Daniel Arias, Deborah Shaw, Joshua Okero, Nicole Al-Sabah
Mentor
Justin Loza
Summer 2025 Capstone Project

## Slide 2: Problem Statement
"How can DKomplex predict optimal pricing for plastic products without consistent data schemas and competitor information?"
DKomplex is facing challenges with inconsistent data schemas across quotes, opportunities, and orders systems.
Data quality issues include missing values, inconsistent naming conventions, and internal sales that compromise historical pricing integrity.
The lack of usable competitor data can make it diﬃcult to determine appropriate market pricing and optimize proﬁtability.

## Slide 3: Our Approach
Data Cleaning & Preparation
Clean historical data by enforcing consistent naming conventions and handling missing values. Convert records into consistent schemas for quotes, opportunities, and orders.
Feature Engineering
Integrate timing features like economic factors. Generate synthetic competitor data through data augmentation to enhance the model's predictive capabilities.
Model Development
Build regression models (SVR, tree-based) to predict optimal Price Per Unit (PPU). Evaluate using statistical metrics like R² score and cross-validation.
Visualization & Documentation
Use Matplotlib and Seaborn to interpret model performance. Create comprehensive documentation for both technical and non-technical audiences.
Agile Methodology
Weekly meetings, milestone reviews, and regular client feedback to ensure project stays aligned with business needs and adapts to changing requirements.

## Slide 4: Dependencies & Risks
Dependencies
Technical Dependencies
Secure access to DKomplex data systems
Python environment (pandas, NumPy, PySpark)
Fabric AutoML
Process Dependencies
Data cleaning before model development
Successful completion of foundational tasks
Client feedback at milestone reviews
Risks
High Priority
Delays in receiving/accessing DKomplex data
Data quality issues (missing, incorrect data)
Privacy/security concerns with conﬁdential data
Medium Priority
Limitations of synthetic competitor data
Technical issues with environment
Changes in project requirements/scope creep
Mitigation Strategies
Early communication with client, robust cleaning processes, NDAs for all team members, regular backups, and clear documentation of all assumptions.

## Slide 5: Deliverables
Final Project Deliverables
Our deliverables provide DKomplex with immediate value and foundations for future expansion of their pricing strategy.
Core Deliverables Documentation & Handoﬀ
Cleaned & Integrated Dataset
Complete with code and documentation for future use and expansion.
Machine Learning Model(s)
Trained regression models for PPU prediction with evaluation summaries.
Visual Dashboard/Report
Key ﬁndings, model results, and feature importance analyses.
Technical Documentation
Data pipeline documentation
Code documentation with comments Methodology explanation
Guide for future expansion
Final Presentation
Presentation to DKomplex and advisors
Summary of results and recommendations
Client sign-oﬀ/approval
Future Team Handoﬀ
Lessons learned documentation
Suggestions for future improvements

## Slide 6: Current State
Milestones Achieved
Project Planning
Conducting literature review, setting project goals, and establishing environment access.
In Progress (Week 1-2)
Data Collection
Planning data extraction strategy and schema alignment approach for eﬃcient processing.
Not Started (Week 2-3)
Feature Engineering
Planning for economic features and synthetic competitor data strategy to enhance model accuracy.
Not Started (Week 4-5)
Current Activities
Reviewing literature on machine learning for price prediction
Establishing communication channels with DKomplex stakeholders
Securing necessary NDAs and access permissions
Understanding previous team's contributions and challenges
Analyzing existing pricing strategies and historical data
Initial Progress
Completed project proposal with detailed goals and deliverables
Identiﬁed key research papers on similar pricing models
Established team roles and responsibilities
Created initial project timeline and risk assessment

## Slide 7: Project Timeline
Project Status: Just Beginning (Weeks 1-2)
Week 1-2
Project Planning
In Progress
Week 2-3
Data Collection
Not Started
Week 4-5
Feature Engineering
Not Started
Week 5-7
Model Development
Not Started
Week 7-8
Evaluation
Not Started
Week 9-10
Final Delivery
Not Started
Project Execution Approach
Our project follows an iterative approach, with clear milestones and deliverables at each phase.
We're currently in the initial planning stage, focusing on research and establishing project foundations. The timeline allows for appropriate time allocation to critical phases like data collection and model development.

## Slide 8: Individual Contributions
Team Roles & Responsibilities
Chika
Feature Engineer
Develops features based on economic factors
Creates variable transformations
Optimizes feature selection
Daniel
Evaluation Analyst
Deﬁnes evaluation metrics
Analyzes model output accuracy
Prepares ﬁnal reports
Nicole
Model Developer
Reviews AutoML documentation
Develops model training pipeline
Packages model outputs and scripts
Joshua
Data Engineer
Prepares raw data access
Integrates external data sources
Manages data pipeline documentation
Debora
Project Coordinator / Team Leader
Coordinates team activities and inter-role synchronization
Facilitates project kickoﬀ and deﬁnes overall scope
Manages project timeline and deliverables tracking